# **Part #1**

## **Question #1 -** This Project will be completed on the 12th of September, 2022, around 5 pm. Which means it will take around nine and a half months to fully complete.

**Question #2 -** The Critical Path for this Project is, using Task ID Numbers: 1, 2, 3, 4, 5, 6, 8, 9, 10.

**Question #3 -** The only Task with any Slack at all, is Task #7, which has about 15 days of Slack.

# **Part #2**

**Question #1 -** This Project will cost 519302.10 USD in total.